Step-by-step work sequence

Day 1 — Create skeleton of project

  - Create folder, index.html, questions.json with 30+ questions.

  - Get Bootstrap layout rendering and a static question card (no logic).

Day 2 — Fetch Questions and options & display

  - Implement fetch('questions.json'), shuffle, pick 15, render first question.

  - Test in browser (serve via local server).

Day 3 — Navigation & answer selection

  - Implement next/prev, clickable question indices, save answers in-memory.

Day 4 — Test Submit & publish result

  - Submit confirmation, Grading logic.

Day 5 — persistence & review

  - save progress to localStorage, implement review mode and per-question feedback.

Day 6 — polish & accessibility

  - Responsive checks, Fix edge cases, Keyboard navigation, ARIA attributes.